Project Plan and Timeline: MedScanAssist

Jackson McKeigue

AI 5273: AI Capstone Project

Carlos A. Escobar

3/29/26

Project Objectives

The primary objective of this capstone project is to develop MedScanAssist, a deep learning-based clinical decision support system for pneumonia detection using chest X-ray images. This aligns with prior findings that AI can enhance diagnostic efficiency and support clinicians in high-demand environments.

The project is guided by three key objectives:

- Develop a CNN-based model capable of classifying chest X-ray images as pneumonia or normal with clinically meaningful performance.

- Incorporate explainability techniques (Grad-CAM) to improve transparency and support clinician trust in AI-assisted decisions.

- Evaluate model performance using clinically relevant metrics such as sensitivity, specificity, and ROC-AUC to ensure safe and responsible application.

These objectives emphasize that the system is intended to augment clinical decision-making, not replace healthcare professionals.

Conceptual Design

The conceptual design of MedScanAssist follows a structured deep learning pipeline:

- Image ingestion (chest X-ray input)

- Preprocessing (resizing, normalization, augmentation)

- Feature extraction using a convolutional neural network (CNN)

- Classification output (probability of pneumonia)

- Explainability via Grad-CAM visualization

CNN architectures such as ResNet or DenseNet will be leveraged through transfer learning, which allows pretrained models to adapt efficiently to medical imaging tasks.

The system outputs a probability score rather than a binary decision, reinforcing its role as a decision-support tool. This design ensures that clinicians remain the final decision-makers while benefiting from AI-assisted insights.

Data Requirements

Data Needed

The system requires labeled chest X-ray datasets containing pneumonia and normal classifications. Potential sources include:

- NIH ChestX-ray14 dataset

- Kaggle Chest X-ray Pneumonia dataset

These datasets provide large volumes of radiographic images suitable for supervised learning.

Data Acquisition

Data will be obtained from publicly available research datasets. These datasets are widely used in academic research, making them appropriate for a capstone-level prototype.

Data Preparation

Key preprocessing steps include:

- Image resizing (i.e., 224x224 pixels)

- Pixel normalization

- Data augmentation (rotation, flipping, brightness adjustments)

- Patient-level train/test splitting

Limitations

Several data-related challenges must be considered:

- Class imbalance (more normal vs. pneumonia cases)

- Dataset bias (demographics, imaging equipment)

- Domain shift across hospitals

- Labeling inconsistencies

These limitations can affect generalizability and must be addressed through validation strategies and bias mitigation techniques.

Stakeholder Alignment

The development of MedScanAssist involves multiple stakeholders, each influencing system requirements and constraints:

- Patients: benefit from faster and more accurate diagnosis, but require safe and unbiased AI systems.

- Clinicians: require interpretable outputs and must maintain final decision authority.

- Healthcare Organizations: seek efficiency improvements and reduced diagnostic bottlenecks.

- AI Developers: responsible for building accurate, ethical, and robust systems.

Stakeholder needs directly shape system design. For example, clinicians require explainability (Grad-CAM), while healthcare institutions emphasize workflow integration and reliability.

Risk Identification

Several risks must be addressed to ensure responsible AI development:

- Ethical Risk (Bias and Fairness):

  - Training data may underrepresent certain populations, leading to unequal model performance across demographics.

- Operational Risk (Overreliance on AI):

  - Clinicians may overly trust AI predictions, potentially reducing critical evaluation of results.

- Feasibility Risk (Generalization and Domain Shift):

  - Models trained on one dataset may perform poorly in different clinical environments due to variations in imaging conditions.

Additional risks include data privacy concerns and regulatory requirements for medical AI systems.

Timeline

The project will follow a structured timeline aligned with AI development lifecycle:

| Week | Phase | Key Activities |
| --- | --- | --- |
| Week 3 | Research & Planning | Literature review, dataset selection, finalize project scope |
| Week 4 | Data Preparation | Data cleaning, preprocessing pipeline, augmentation |
| Week 5 | Model Development | Train baseline CNN and implement transfer learning |
| Week 6 | Evaluation & Optimization | Performance evaluation, ROC analysis, threshold tuning |
| Week 7 | Integration & Finalization | Grad-CAM integration, documentation, final report |

This phased approach ensures steady progress from data preparation to model evaluation and final integration.

AI Project Flow Diagram

Below is the conceptual flow of the MedScanAssist system:

This flow reflects the complete AI pipeline, emphasizing both prediction and interpretability, which are critical in healthcare applications.

Conclusion

The MedScanAssist project presents a structured approach to developing a deep learning-based clinical decision support systems for pneumonia detection. By integrating CNN-based classification, explainability techniques, and stakeholder-lead design, the project aligns with both technical and ethical requirements of healthcare AI.

While challenges such as dataset bias and domain shift remain, the proposed timeline and risk mitigation strategies provide a clear path toward a feasible and responsible prototype. Ultimately, this project demonstrates how AI can enhance clinical workflows while maintaining human oversight and accountability.

References

Ghassemi, M., Oakden-Rayner, L., & Beam, A. L. (2021). The false hope of current approaches to explainable artificial intelligence in health care. The Lancet Digital Health, 3(11), e745–e750.

Kelly, C. J., Karthikesalingam, A., Suleyman, M., Corrado, G., & King, D. (2019). Key challenges for delivering clinical impact with artificial intelligence. BMC Medicine, 17(1), 195.

LeCun, Y., Bengio, Y., & Hinton, G. (2015). Deep learning. Nature, 521(7553), 436–444.

Pan, S. J., & Yang, Q. (2010). A survey on transfer learning. IEEE Transactions on Knowledge and Data Engineering, 22(10), 1345–1359.

Rajpurkar, P., et al. (2017). CheXNet: Radiologist-level pneumonia detection on chest X-rays with deep learning. arXiv preprint arXiv:1711.05225.

World Health Organization. (2023). Pneumonia fact sheet.